Project Planning Phase

Project Planning Template (Product Backlog, Sprint

Planning, Stories, Story Points)

| Date. Team ID. Project Name. Maximum Marks. | 20 FEB 2026. LTVIP2026TMIDS78860. Family Expense Tracker on ServiceNow. 5 Marks. |
| --- | --- |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

This section details the functional requirements broken down into implementable User Stories and estimated using Story Points.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Team Members | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint1 | Expense Submission | USN-1 | As a family member, I want to submit a new expense using a simple Service Catalog form, selecting a category, date, and amount. | 3 | S. Anjali | High |
| Sprint1 | Expense Submission | USN-2 | As a family member, I want to be able to attach a photo or PDF of the receipt to the expense record for validation. | 2 | V. Karthik | High |
| Sprint1 | System Setup | USN-3 | As a ServiceNow developer, I | 3 | S. Anjali | High |

|  |  |  | want to create the core u_family_expense table and define essential fields (Category, Amount, Date, Submitter). |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint2 | Budget Management | USN-4 | As the family budget manager, I want an interface (e.g., custom table) to define monthly budget limits for each category (Groceries, Rent, Entertainment). | 5 | V. Karthik | High |
| Sprint2 | Budget Management | USN-5 | As a system admin, I want to create a Business Rule to calculate the running total spent per category in the current month upon every expense submission. | 4 | S. Anjali | High |
| Sprint3 | Reporting & Dashboards | USN-6 | As the family budget manager, I want a dedicated ServiceNow Dashboard showing a visualization of total spending vs. the overall monthly budget. | 5 | V. Karthik | Medium |
| Sprint3 | Reporting & Dashboards | USN-7 | As a family member, I want to receive an | 4 | S. Anjali | Medium |
|  |  |  | automated notification when spending in any category reaches 90% of the defined monthly budget. |  |  |  |
| Sprint3 | Documentation | USN-8 | As a developer, I want to document the data model, Business Rules, and dashboard configuration for project submission. | 2 | V. Karthik | Medium |

05 Dec 2025

12 Dec 2025

19 Dec 2025

8

9

10

27

05 Dec 2025

12 Dec 2025

19 Dec 2025

01 Dec 2025

08 Dec 2025

15 Dec 2025

5 Days

5 Days

5 Days

15 Days

8

9

11

28

Sprint -1

Sprint -2

Sprint -3

Total

Project Tracker, Velocity & Burndown Chart (4

Marks)

| Sprint | Total Story Points (Planned ) | Duratio n | Sprin t Start Date | Sprint End Date (Planned ) | Story Points Complete d (Actual) | Sprint Releas e Date (Actual ) |
| --- | --- | --- | --- | --- | --- | --- |

Velocity

Velocity is a key Agile metric that measures the amount of work (in Story Points) a team completes in an average sprint.

- Total Story Points Completed: 27

- Total Duration in Days: 15 Days

- Average Velocity (Mock Data): (Total Story Points Completed) / (Total Duration in Days)

- Calculation: 27 points / 15 days = 1.8 points/day

Burndown Chart

A Burndown Chart is a graphical representation of the work remaining in a project or sprint against time. It helps visualize progress and predict the likelihood of completing the planned work on schedule.

Reference :

https://www.scribd.com/document/922515717/Calculating-Family-Expenses https://www.servicenow.com/community/spm-forum/expense-line-amount-calculation/mp/1044822

https://www.scribd.com/document/640906824/custom-table-guide